Project Structure Plan

AAS Digital Nameplate Generator

Customer: Rentschler & Bogicevic

Company address: Lerchenstraße 1, 70178 Stuttgart

Supplier: Team 2

|  |  |  |
| --- | --- | --- |
| Role | Name | Email Address |
| Team Lead | Florian Dörr | inf22192@lehre.dhbw-stuttgart.de |
| Test Manager | Thomas Ekhardt | inf22145@lehre.dhbw-stuttgart.de |
| System Architect | Simon Luz | inf21063@lehre.dhbw-stuttgart.de |
| Technical Documentation | Tristan Kopp | inf22062@lehre.dhbw-stuttgart.de |
| Software Developer | Robin Ernst | inf22176@lehre.dhbw-stuttgart.de |

Version Control

|  |  |  |  |
| --- | --- | --- | --- |
| **Version** | **Date** | **Author** | **Comment** |
| 1.0 | 06.11.2023 | Florian Dörr | Initialize PSP |

# Table of Contents

[1. Introduction 1](#_Toc150349194)

[2. Team structure 1](#_Toc150349195)

[3. Costs and Risks 1](#_Toc150349196)

[4. Planing 2](#_Toc150349197)

[5. Platforms and Meetings 4](#_Toc150349198)

**List of figures**

Figure 1: Gantt-diagram Overview 2

Figure 2: Project structure plan 2

Figure 3: Gantt-diagram Semester 3 3

Figure 4: Gantt-diagram Semester 4 3

# 

# Introduction

This document illustrates further details about the team structure and time management.

# Team structure

The team consists of five members. Each member has their own role. The team leader is Florian Dörr. He is responsible for the organization and time management of the team. The test manager is Thomas Ekhardt. He is responsible for the test plan (STP), tests and test report (STR). Also, each member works on their own document. It is not efficient if multiple members work on the same documents. The Simon Luz is responsible for the system architecture. He is only available in the 3. Semester. This means, the team is reduced by one member during the 4. Semester. The software developer is Robin Ernst. Tristan Kopp is responsible for the technical documentation.  
Some roles are more important later in the project, e.g. test manager. To be more efficient and finish the task in time, each member gets extra tasks outside of their role. More detailed information about the assignment of the different tasks can be found in the Gantt-diagrams.

# Costs and Risks

There are different risks in this project. A risk is the illness of a team member or miscommunication inside the team. Which delays the time plan in the critical path.  
The cost calculation is in the business case (BC).   
Detailed information about costs and risks are in the business case (BC).

# Planing

The time management is done with the help of a Gantt-diagram. The time is divided into 2 Semesters. The break block symbolizes the break between those two semesters.

Following Gantt-diagram presents an overview of the different tasks:



Figure 1: Gantt-diagram Overview

The planning tasks need to be done in the 3. Semester. Programming and testing is done in the 4. Semester. The Project is finished after 19 weeks. More detailed Gantt-diagrams can be created with the help of a project structure plan (PSP). Following diagram is the PSP:Ein Bild, das Screenshot, Text, Design enthält.

Automatisch generierte Beschreibung

Figure 2: Project structure plan

More detailed information about the 3. Semester can be found in the following Gantt-diagram:



Figure 3: Gantt-diagram Semester 3

The business case (BC) is written by Robin Ernst, although it is not his job as a software engineer. Many tasks can be done parallel. For example the business case, project plan (PSP) and customer relation specification(CRS). When the CRS is finished a software relation specification (SRS) can be created. The system architecture specification (SAS) needs the information from the SRS.

When the SAS is finished a more detailed Gantt-diagram for programming and testing in the 4. Semester can be designed.  
Following Gantt-diagram shows the plan for the 4. Semester:



Figure 4: Gantt-diagram Semester 4

The 4. Semester starts with programming the tools. At this point the team has only four members. Each member programs one module. The software developer programs a second module. His job is also to connect, check the modules and fix small errors.  
After Tristan wrote his module, he starts with the technical documentation.  
The test manager, Thomas, starts to write the system test plan (STP) at week 11.  
The project is finished at week 19. Only the presentation needs to be prepared and the wiki updated.

# Platforms and Meetings

All documents are visible in a GitHub repository. The official documents: CRS, SRS, SAS can be found in the GitHub wiki. The secret documents: BC, PSP can be found in the PROJECT folder.

GitHub is also used for the code. It is structured in different folders.

Meetings are every week. The weekly meetings need to be protocolled. Tristan Kopp writes the protocols. In the weekly meetings additional tasks can be given to team members. Each team member presents their progress. Additional, there are multiple small meetings between a small subgroup of the team members to exchange information.   
The protocols are in the PROJECT folder.